Sl no	TRIVIA POST - PHASE 2 (Ionic APP)
	Changes	Estimated Timeline
1	Update in settings screen	3 Hours
2	Change in Login page (updated background)	0.5 Hours
3	Additional screen- extended sign up page + list of language options	6 Hours
4	Add new screen - list of live contents will be the first view ( sample image will be shared)	3 Hours
5	Change in content page (sample image will be shared- need exact view)	8 Hour
6	Need one button below all the images in the content page to show the SOURCE OF THE ARTICLE (sample screen will be shared)	2 Hours
7	Categories ( Topics) list will need images	3 Hours
8	Users should be able to read in their native language	2 Hours
9	Need one single screen without image options on it - For posting inspirational quotes	3 Hours
10	Post like and show count of likes	2 Hours
Additional assistance
1	Need support in setting google analytic/ Fire-base for monitoring activities on the app by the users
2	Need support in setting up google ad-sense ad placements etc
3	Might need single page website sooner or later *